Pokémon-Inspired Portfolio

Engineering Blueprint + Coding-Agent Instructions

Version 1.0 | Prepared for Uttkarsh | Status: DRAFT FOR REVIEW - no implementation has started

## Contents

How to read this document

PART I - ENGINEERING BLUEPRINT

0. Document Reconciliation

1. Executive Engineering Summary

2. Architecture Principles

3. System Architecture

4. React / Phaser Boundary

5. State Architecture

6. Battle State Machine

7. Question Tree Architecture

8. Project / Audience / Content Architecture

9. Audience Architecture

10. Overworld Architecture

11. UI / Menu Architecture

12. Rendering + Animation Architecture

13. Input Architecture

14. Routing + SEO Architecture

15. Asset + Audio Architecture

16. Persistence Architecture

17. Performance Architecture

18. Accessibility Architecture

19. Testing Architecture

20. Error Handling / Resilience

21. Security / Browser Concerns

22. Deployment Architecture

23. Target Repository Structure

24. Architecture Decision Records

25. Phased Implementation Plan

26. Parallel Work Plan

27. Technical Risks + Mitigations

28. Pre-Implementation Checklist

PART II - CODING-AGENT INSTRUCTIONS

A. How to run the agents

B. Master Brief (paste at the start of EVERY agent session)

C. Phase prompts (paste ONE at a time, after the Master Brief)

D. Phase Report template (agents must end every phase with this)

E. Escalation triggers (agent must stop and ask)

F. Owner review checklist (per phase)

G. Pre-flight before Phase 0

## How to read this document

Part I is the architecture and phased plan (what to build and why). Part II is the exact instruction set for coding agents: one Master Brief that goes into every agent session, plus one copy-paste prompt per phase. Nothing here is implementation code.

- Recommended decisions D1-D10 (Section 0.3) are assumed by Part II. If you flip any, edit the "Locked Decisions" block in the Master Brief before handing it over.

- Hand agents one phase at a time. Review the phase report before releasing the next.

# PART I - ENGINEERING BLUEPRINT

## 0. Document Reconciliation

### 0.1 Precedence rule used

- Engineering brief (most recent, explicit).

- PRD v1.0 and Functional Interaction/State v1.0 (final baseline).

- Other v1.0 documents within their own domain.

- UI/UX v0.1 for visual tokens only (self-described draft; predates several locked decisions).

### 0.2 Contradictions and gaps

| ID | Conflict or gap | Resolution | Sign-off |
| --- | --- | --- | --- |
| C1 | UI/UX says challenger stays visible in battle; PRD and brief say challenger appears only during dialogue. | PRD and brief win. | No |
| C2 | UI/UX makes Uttkarsh the lower-field "trainer"; Functional and brief make the visitor the player-side character and Uttkarsh the opponent. | Functional wins. Visitor sprite lower-left; Uttkarsh + project logo upper-right. | No (art note) |
| C3 | UI/UX requires YES/NO link confirmation; PRD, Functional, brief say LINK opens immediately. | PRD wins. LinkDialog removed. | No |
| C4 | UI/UX says 2-3 NPCs; PRD/World say exactly 2 ordinary + 1 challenger. | PRD wins: 3 NPC entities. | No |
| C5 | Depth numbering: Content example gives four answer levels; PRD/Functional give Level 0 = summary root, answers at depths 1-3. | Root is a container; answers at depths 1-3. MAX_ANSWER_DEPTH = 3 (one constant). | Yes (D1) |
| C6 | Brief wants "nothing deeper here" at max depth; three docs want auto-return to parent after a leaf answer (so DETAILS can never be pressed at a leaf). | Reducer supports both; default is auto-return. | Yes (D3) |
| C7 | "Same depth" on project switch is ill-defined at depth 2+ (different parents). | Shared topicKey; resolve path by key; fall back to nearest valid ancestor. | Yes (D2) |
| C8 | Party selection "full" transition vs switching "shortened". | Opening PARTY = full; confirming a project = short switch effect. | No |
| C9 | Audience labels differ ("Software Engineer" vs "I'm an engineer"). | Labels are data; IDs are recruiter / engineer / friend. | No |
| C10 | Battle background reuses encounter environment vs "original battle environment" in UI/Asset specs. | Paused Phaser world under DOM battle UI is the backdrop. No new asset. | No |
| C11 | Player Menu EXIT destination undefined. | Menu EXIT goes to /about. | Yes (D5) |
| C12 | X/Y availability in battle/cutscenes unspecified. | Disabled during ENCOUNTER, VS, BATTLE, TRANSITION. | Yes (D4) |
| C13 | Approach 6-10 s (brief) vs conversation 6-10 s (FTE). | One budget: detection through pre-VS line, excluding reading time. | No |
| C14 | Six-project selection not final; UI/UX lists six. | UI/UX six are seed content; engine treats all as data. | No |
| C15 | ~32x32 sprites vs 16x16 collision on a 15x10-tile screen. | Collision = one tile at feet; sprite anchored bottom-center. Verify in art phase. | Art check |
| C16 | "Persists for the current session" ambiguous on refresh. | Session flags in sessionStorage; refresh restarts at spawn, skips narration. | Yes (D6) |
| C17 | Brief mentions a "very small opening world message" not in FTE. | Assumed to be the narration. | Confirm |
| C18 | Menu > Projects selection outcome undefined. | Read-only project panel with LINK and "open full page". Not a battle. | Yes (D10) |
| C19 | Integer scaling makes a 240 px canvas tiny on portrait phones. | Device-pixel integer scaling; landscape recommended. | Yes (D7) |
| C20 | Functional: B exits interiors; classic games use a door mat. | B plus an exit tile. | Confirm (D9) |
| G1 | Audio blocked before user gesture. | Cue plays on PRESS START (unlocks audio). | No |
| G2 | LOS geometry, walk speed, Resume USE target unspecified. | Assumptions in Sections 10 and 14. | D8 |

### 0.3 Decisions to close before Phase 1

| # | Decision | Recommendation |
| --- | --- | --- |
| D1 | Depth model | 3 answer levels under a summary root. |
| D2 | Party-switch landing | Key-path resolution; land on topic list at same depth, cursor on matching topic; no auto-played answer. |
| D3 | Leaf behavior | Hard auto-return. "Nothing deeper" kept as reducer guard. |
| D4 | X/Y in encounter and battle | Disabled. |
| D5 | Menu EXIT and Resume USE | EXIT to /about. USE Resume opens PDF in new tab; /resume is the HTML view. |
| D6 | Session semantics | sessionStorage for progress. Refresh restarts at spawn, no narration. |
| D7 | Mobile | Landscape-first, device-pixel integer scaling. |
| D8 | LOS | Straight line in challenger facing direction, up to 3 tiles, blocked by solids. |
| D9 | Interior exit | B plus exit tile. |
| D10 | Menu Projects selection | Read-only panel. |

## 1. Executive Engineering Summary

The product is a deterministic, data-driven interview engine wearing a game skin. The overworld supplies atmosphere and discovery. Everything professional is data rendered twice: once in the pixel UI and once in normal HTML routes.

- Three layers. Static typed content at the bottom; a pure TypeScript core with no Phaser/React/DOM; thin shells on top (Phaser for world pixels, React for all UI, Next.js for routes).

- React renders all in-game UI. Dialogue, menus, battle, VS, hints are DOM inside a scaled 240x160 viewport over the Phaser canvas (ADR-02).

- The battle is a pure reducer over tree data. The engine never names a project or an audience.

- Phaser is paused, not destroyed, during battle. It becomes the backdrop; "exact position on return" falls out for free.

- Transitions live above both canvas and DOM (ADR-04).

- No backend. Typed TS content validated by Zod and graph checks in CI; session/local storage; static CDN hosting.

- Build order: headless battle core, battle UI with no world, world, glued vertical slice (Title to exit), menus and web routes, full content and polish, hardening.

Stack verdict: no required deviations; three optional refinements (ADR-02, ADR-03, ADR-05).

## 2. Architecture Principles

- Content is data, logic is generic. No engine code names a project, audience, or tree node.

- Pure core, impure shells. Battle, encounter, sim, LOS are deterministic functions of state, events, and an injected clock.

- One owner per state variable. No global store; no cross-store writes.

- Two renderers, one source. In-game screens and web routes read the same view-model selectors.

- The game is never a gate. Every essential fact has a route and a direct menu path.

- Fail soft. Broken asset or node degrades to a placeholder or parent level, never a dead screen.

- Deterministic time. No setTimeout in core or cutscenes; a Clock service is injected.

- Stable IDs over indexes.

- Validate at build time first, runtime second. Invalid content fails CI.

- No speculative engine. About eight cutscene step types, one closed predicate set, no scripting language.

## 3. System Architecture

Next.js App Router (src/app)

/  (game, client-only)   /projects  /projects/[slug]  /skills  /experience  /about  /resume

| mounts                                        | reads

runtime/ Orchestrator, Bridge, Stores, Services  <--->  content/ (typed TS + Zod)

| intents            | commands/events                   ^ types

ui/  React pixel UI   core/ pure TS: world sim,        domain/ types, schemas,

+ TransitionLayer          battle, encounter, flow,           tree utils

input

game/ Phaser world view (renders WorldSim snapshots)

### Dependency rules (enforced by dependency-cruiser + ESLint in CI)

| Layer | May import | Must not import |
| --- | --- | --- |
| domain | nothing | everything else |
| content | domain | core, game, ui, runtime |
| core | domain | content data, Phaser, React, DOM |
| game | core, domain, runtime/bridge types | React, content |
| ui | core, domain, runtime hooks/selectors | Phaser |
| runtime | core, domain, content via provider | Phaser objects, React components |
| app | everything via public entry points | deep imports |

### Subsystems

| Subsystem | Responsibility | Owner | Failure modes | Tests |
| --- | --- | --- | --- | --- |
| WorldSim | Tile movement, collision, NPC routes, interactions, LOS | core/world | bad map data, NPC deadlock | unit, replay hash |
| Battle reducer | All battle navigation | core/battle | invalid transition, missing node | exhaustive table, property tests |
| EncounterMachine | First/repeat encounter choreography | core/encounter | interrupted sequence | unit, E2E |
| FlowMachine | Top-level mode (TITLE to BATTLE) | core/flow | illegal mode jump | transition-table test |
| InputRouter | Action abstraction, context stack | core/input | stuck keys, double activation | unit, E2E |
| Orchestrator | Wires machines to shells, runs effects | runtime | ack timeouts | integration |
| Phaser view | Renders sim, maps, sprites, backdrop | game | asset fail, WebGL loss | visual regression |
| Pixel UI | Dialogue, menus, battle, VS, hints | ui | focus loss, overflow | component, axe |
| TransitionLayer | Wipes, fades, VS timing | ui | stuck lock | timeout test |
| Content layer | Typed data, validation | content + scripts | bad tree | validators |
| AudioService | Music, SFX, unlock, mute | runtime | autoplay block, decode failure | mock |
| Persistence | Storage adapters, schema versions | runtime | corrupt JSON, disabled storage | unit |

## 4. React / Phaser Boundary

| Concern | Phaser | React | Core |
| --- | --- | --- | --- |
| World pixels, tilemap, sprites, walk animation | Yes |  |  |
| Movement, collision, LOS, NPC routes |  |  | Yes (Phaser renders snapshots) |
| Dialogue, menus, battle UI, VS, hints, Options |  | Yes |  |
| Battle navigation |  |  | Yes |
| Battle backdrop | Yes (paused world, locked camera) |  |  |
| Transition wipes |  | Yes (top DOM layer) |  |
| Text and portfolio content | never | Yes |  |
| Audio |  |  | runtime service |

### GameBridge contract

- Commands (runtime to Phaser): loadMap(id), setCameraRoom, pauseWorld, resumeWorld, playEntityRoute(entityId, steps), faceEntity, showExclaim(entityId), snapshot(). Each returns a Promise, acked by the view, raced against a timeout.

- Events (Phaser to runtime): stepCompleted, interactionRequested(targetId), mapArrived, worldReady, assetFailed(key).

- Hard rules: Phaser receives only IDs, coordinates, animation keys - never prose. Phaser does not import content or React. React does not touch Phaser objects. Phaser never owns input; it reads held-direction state from InputRouter.

### First-encounter sequence

Phaser/WorldSim     Orchestrator/Encounter         React UI              TransitionLayer

stepCompleted --->  LOS? yes -> DETECTED

lock input, Clock.wait(300)

<-- face+exclaim -- ANTICIPATION -> "!"

<-- route(approach) APPROACH

-- ack ----------->  INTRO_DIALOGUE ---------> dialogue x3

AUDIENCE_SELECT ----------> choice -> audienceId

PRE_VS ------------------> "Show me what you have got"

VS ----------------------> VS screen (~1.5 s)

pauseWorld --------------------------------------> battle wipe

Battle reducer created -> BattleView mounts

## 5. State Architecture

Stores are small Zustand vanilla stores: settingsStore (local), progressStore (session), hintStore (local), uiStore (transient). The flow, battle, and encounter machines are reducer instances owned by the orchestrator, not stores.

| State | Class | Owner | Lifetime / persistence |
| --- | --- | --- | --- |
| Player tile, facing, step progress, moving | Transient | WorldSim | live |
| Current map ID, camera room | Transient (room derived) | WorldSim | live |
| Map stack (exterior return point) | Transient | WorldSim | live |
| NPC tile, facing, route index, wait timer | Transient | WorldSim | live |
| Challenger state | Transient | WorldSim entity + EncounterMachine | live |
| Encounter anchor (map, tile, facing) | Transient | Orchestrator | battle duration |
| First-encounter completed | Persistent (session) | progressStore | sessionStorage |
| Intro seen | Persistent (session) | progressStore | sessionStorage |
| Current audience | Transient | BattleContext | per encounter |
| Current project | Transient | BattleContext | per battle |
| Party order | Derived | content + audience | n/a |
| Current tree | Derived | (project, audience) lookup | n/a |
| Focus node, answer phase, page index | Transient | BattleContext | per battle |
| Cursor index, typing progress | Transient, view-local | React component | unmount |
| Visited nodes | Persistent (session) | progressStore | sessionStorage |
| Reaction cooldown counter | Transient | BattleContext | per battle |
| Discovered eggs / collectibles | Persistent (session) | progressStore | sessionStorage; no UI counter |
| Tutorial hints seen | Persistent | hintStore | localStorage |
| Music, SFX, text speed | Persistent | settingsStore | localStorage |
| Reduced motion | Persistent + derived | settingsStore + matchMedia | localStorage |
| Menu stack and selection | Transient | FlowMachine + uiStore | live |
| Top-level mode | Transient | FlowMachine | live |
| Transition in progress | Transient | TransitionDirector | live |
| Input context stack | Transient | InputRouter | live |
| Asset load status | Transient | AssetLoader | live |
| Route | URL | Next router | URL |
| Viewport scale, DPR | Derived | React hook | live |
| Static content | Static | content/ | build |

URL state: path only. Menu and battle state are not encoded in the URL (battle is not deep-linkable in MVP).

## 6. Battle State Machine

### Context (serializable)

interface BattleContext {

audienceId: AudienceId;  projectId: ProjectId;  partyOrder: ProjectId[];

view: 'entry'|'sendout'|'root'|'topics'|'answer'|'party'

|'switching'|'notice'|'reaction'|'exiting'|'closed';

focusId: NodeId | null;            // null = root

answerPhase?: 'reading'|'commands';

pageIndex: number;

resume?: ViewSnapshot;             // where PARTY/NOTICE/REACTION return to

visited: ReadonlySet<string>;

reactionCooldown: number;

}

### Semantics

- A node's view is either answer (reading it) or topics (choosing among its children). ROOT is the summary view of focusId = null.

- Back rule: BACK from any view on node N goes to topics of parent(N). BACK from topics(null) goes to ROOT. BACK at ROOT exits (Functional Section 10).

- Depth: answer(N) is at depth |N|; topics(N) is at depth |N|+1.

### Transitions

| From | Event | To / effect |
| --- | --- | --- |
| entry | TRANSITION_DONE | sendout |
| sendout | ADVANCE (last page) | reaction(project-entry) then root |
| root | DETAILS | topics(null); if no topics, notice |
| root | LINK | root + effect OPEN_LINK (no state change) |
| root | OPEN_PARTY | party (resume = root) |
| root | EXIT / BACK | exiting |
| topics(N) | SELECT_TOPIC(c in children(N)) | answer(c, page 0, reading); reaction detail-open or known-content if cooldown allows |
| topics(N) | BACK | topics(parent(N)), or root if N is null |
| topics | OPEN_PARTY / EXIT | party / exiting |
| answer(reading) | ADVANCE (more pages) | next page |
| answer(reading) | ADVANCE (last page), N has children | answer(commands) |
| answer(reading) | ADVANCE (last page), N is leaf | topics(parent(N)); reaction answer-return |
| answer(reading) | BACK | topics(parent(N)) |
| answer(commands) | DETAILS | topics(N) |
| answer(commands) | BACK | topics(parent(N)) |
| answer(commands) | OPEN_PARTY / EXIT | party / exiting |
| answer, leaf | DETAILS | notice("nothing deeper here") then back (guard; unreachable under D3 default) |
| party | SELECT_PROJECT(other) | switching |
| party | SELECT_PROJECT(same) / BACK | resume view |
| switching | TRANSITION_DONE | short send-out line, reaction(project-switch), resolved view |
| reaction / notice | ADVANCE | resume view |
| exiting | TRANSITION_DONE | closed (emit BATTLE_ENDED) |
| any | ABORT | closed, no further effects |

Events arriving during locked states (entry, switching, exiting) are dropped, not queued. Key-repeat for A/B is ignored.

### Switch resolution

resolveSwitch(oldTree, oldView, newTree) returns a ViewSnapshot:

- Take the old focus path as a list of topicKeys (root to focus).

- Walk the new tree matching children by topicKey at each depth; stop at the first miss.

- If old view was answer(P): land on topics(parent(P')), cursor on matching topic if it exists. If old view was topics(P): land on topics(P'). If the resolved path is empty: land on root.

- No content is invented; missing branches fall back to nearest valid parent.

### Edge cases

| Case | Behavior |
| --- | --- |
| X/Y during battle | Ignored (D4). |
| EXIT while typing | EXIT not offered until commands visible. BACK during typing interrupts to parent. |
| Switch at depth 2 | Key-path resolution, then reaction. |
| Browser Back | Mapped to B via history sentinel; at ROOT exits battle. |
| Refresh | Whole game restarts; battle not persisted (D6). |
| Route change / unmount | Orchestrator aborts timers, sends ABORT, destroys world. |
| Missing tree/node at runtime | Result-based resolver errors; reducer goes to neutral notice and returns to last valid view. Project hidden from PARTY and logged. |
| Logo/asset failure | Text badge placeholder with project name and Type. |
| LINK with invalid URL | Button disabled with neutral notice (validator should prevent). |

## 7. Question Tree Architecture

### Authored model

type ProjectId = Brand<string,'ProjectId'>;  type AudienceId = Brand<string,'AudienceId'>;

type NodeId = Brand<string,'NodeId'>;

interface AnswerBlock { pages: string[] }            // authored pages, plain text

interface TopicNode {

id: string;  topicKey?: string;  label: string;

answer: AnswerBlock;                               // required

children?: TopicNode[];                            // 2-4 preferred

reactionHook?: string;

}

interface QuestionTree {

projectId: ProjectId;  audienceId: AudienceId;

status: 'stub'|'authored';

rootPrompt?: AnswerBlock;  topics: TopicNode[];    // depth-1 nodes

}

Pages are authored (not auto-paginated), so pagination is deterministic and independent of font metrics. A validator caps characters per page (tunable constant until the font is chosen).

### Compiled form

interface CompiledNode { id: NodeId; parent: NodeId|null; depth: 1|2|3; childIds: NodeId[];

topicKey?: string; label: string; answer: AnswerBlock }

interface CompiledTree { projectId; audienceId; nodes: Record<NodeId,CompiledNode>; rootChildren: NodeId[] }

compileTree() runs at build time; the reducer only sees compiled trees. MAX_ANSWER_DEPTH = 3 lives in domain/limits.ts.

### Engine surface (signatures only)

compileTree(tree): Result<CompiledTree, TreeError[]>

getChildren(tree, focus: NodeId|null): CompiledNode[]

battleReduce(ctx, ev, deps): { ctx; effects: BattleEffect[] }

resolveSwitch(...): ViewSnapshot

### Validators (CI + dev watcher)

| ID | Rule |
| --- | --- |
| V1 | Every active project has a tree for every registered audience. |
| V2 | Every node has a non-empty answer. |
| V3 | Depth <= MAX_ANSWER_DEPTH. |
| V4 | Node IDs unique per tree. |
| V5 | Root has >= 2 topics; other menus have 2-4 children when children exist. |
| V6 | topicKey unique among siblings. |
| V7 | Each project has a Type that exists in the Type registry. |
| V8 | Each project has exactly one primary link, valid https:, allowlist passes. |
| V9 | Party has exactly 6 active projects and a valid default first. |
| V10 | Page-length limits. |
| V11 | No stub trees in a release build. |
| V12 | No percentage/metric patterns unless flagged sourced: true (soft lint; human review still required). |
| V13 | Every root topicKey matches the shared Level 1 vocabulary. |
| V14 | Random event walks never reach an undefined reducer state. |

## 8. Project / Audience / Content Architecture

interface ProjectDef {

id; slug; name; tagline; type: string /*ProjectTypeDef.id*/;

technologies: string[] /*skill IDs*/;  role; period; team?;

summary: AnswerBlock;  overview: string[];  impact: string[];   // no invented metrics

links: { primary: LinkDef; others: LinkDef[] };

visual: { logo: AssetRef; thumb: AssetRef; alt: string };

}

interface PartyConfig { activeProjectIds: ProjectId[] /*exactly 6*/; defaultFirst: ProjectId;

orderByAudience?: Partial<Record<AudienceId, ProjectId[]>> }

Shared Level 1 vocabulary: the four canonical topics (what, how, why, hard) are aligned topicKeys at depth 1. Deeper topicKeys are optional and improve switch continuity.

Other content modules: skills (no proficiency numbers), experience, trainer-card, bag, world (NPC dialogue variants, signs, objects, eggs, collectibles), hints, reactions, ui-strings.

Seed projects (placeholders): Acko Clinic (Backend), Buy Me A Coffee dApp (Blockchain), PDF Q&A (AI), Mini Port Scanner (Networking), NomNom Planner (Full-Stack/SaaS), IoT Weather Monitoring (IoT/Backend). Nothing in the documents describes project internals - every answer must come from you.

## 9. Audience Architecture

interface AudienceDef {

id: AudienceId;  choiceLabel: string;  challengerTitle: string;  announcement: string;

portraitKey: string;  greetings: { first?: string[]; repeat: string[] };  reactions: ReactionPool;

}

type ReactionContext = 'project-entry'|'project-switch'|'detail-open'|'answer-return'|'known-content';

- Audience-specific behavior comes from data: trees, reactions, greetings, portrait, Party order.

- Engine code never branches on an audience ID; a lint check greps for the three ID literals outside content/ and tests.

- Reaction selection is deterministic: round-robin per context with a minimum cooldown. Entry and switch reactions bypass the cooldown.

- Audience is a lens, not a permission boundary; reviewed as a content item.

## 10. Overworld Architecture

- Maps: Tiled JSON compiled by a compile-maps script into normalized MapData shared by sim and Phaser (single collision source). 16x16 tiles; screen 15x10 tiles; exterior is a multiple of screen size. Layers: ground, decor, collision, above, objects. Object types: spawn, door, sign, object, npc, challenger, collectible, room. MVP maps: town + interior-1..3.

- Simulation: fixed-step ticks; entities occupy tiles; one step = one tile with tunable duration (from ~100 ms walk-frame target; needs playtesting). Collision flags: SOLID, WATER (blocked), GRASS (cosmetic only, no encounter mechanic).

- Player controller: samples held direction at step boundaries; facing updates on input; step only if target walkable.

- NPC controller: scripted routes (loop or pingpong, with waits); reserves destination tile at step start; waits if blocked; on interaction turns to face Uttkarsh and resumes after dialogue.

- Interactions: Enter interacts with the tile in front. Doors: tiny fade; push exterior (map, tile, facing) on the map stack; load interior. Interiors: fixed one-screen; B or exit tile leaves (D9).

- Camera: instant room snap; room = floor(tile / (15,10)) or authored rect. Opening reveal = short scripted sequence of room snaps ending at spawn room.

- Eggs/collectibles: interactable objects with effect data and optional unlocks; discovery writes ID to progressStore; no UI counter.

- NPC dialogue variance: ordered DialogueVariant { when?: Predicate; lines }, first match wins. Predicate is a closed set of flag checks over { firstEncounterDone, discovered(id) }.

### Line of sight and challenger trigger (D8)

- Straight line from the challenger in its facing direction, 1-3 tiles, blocked by SOLID tiles and entities.

- Evaluated only at tile-step completion and on map arrival. Active only while firstEncounterDone is false and mode is OVERWORLD.

- Later encounters: Enter on the challenger; LOS disabled.

- Placement validator: LOS lane tiles must be walkable, reachable from spawn, and cross a normal route.

### Encounter choreography

EncounterMachine is a step-list runner with about eight step types: wait, face, exclaim, move, say, choice, vs, startBattle. Steps are data. Locked copy comes from content. Repeat encounter (assumption): audience greeting, audience choice, "Show me what you have got", VS screen (open question whether VS repeats).

### Transitions

TransitionSpec { id, durationMs, reducedVariant }. Types: door-fade, battle-wipe, vs, switch-short, exit-short. Owned by TransitionDirector, rendered by the DOM TransitionLayer.

## 11. UI / Menu Architecture

- Screen stack: menus are MenuDef data; ScreenStack in uiStore; B pops. Menus read view-model selectors, never raw content.

- Components: GameViewport, Window, MenuList, CommandGrid, DialogueBox, Cursor, BagScreen, PokedexList/Detail, PartyScreen, BattleScreen, DetailsTree, TrainerCard, ExperienceScreen, OptionsScreen, TouchController, VsScreen, HintToast, TransitionLayer. (No LinkDialog.)

- Dialogue: DialogueService takes a queue of requests and returns a Promise of the result. Typewriter driven by the clock at settings speed; Enter reveals full text, then advances.

- Battle UI: pure function of battle context; Phaser shows through as backdrop.

- VS screen: DOM + CSS, ~1.5 s.

- Hints: HintDef { id, trigger, text, priority }; HintService subscribes to domain events, shows one at a time, stores seen IDs; Options can reset.

- Menu > Projects (D10): read-only panel with LINK and "open full page".

- Pokédex: list-first with category grouping, optional search, no proficiency bars.

## 12. Rendering + Animation Architecture

Layer stack (bottom to top) inside GameViewport (240x160 logical): 1 Phaser canvas; 2 DOM pixel UI; 3 TransitionLayer; 4 touch controller; 5 screen-reader live regions.

Scaling: scale = floor(min(availW*dpr/240, availH*dpr/160)); CSS unit --u = scale/dpr CSS px; DOM sizes use calc(var(--u) * n), not transform: scale. image-rendering: pixelated everywhere. On a 360 px phone at DPR 3: scale 4 = 320 CSS px wide.

| Animation | Owner |
| --- | --- |
| Walk and idle | Phaser (driven by sim state) |
| Dialogue reveal, cursor, menu slide/fade | React/CSS, honoring reduced motion |
| Battle send-out slide | CSS |
| VS, battle wipe, switch, door fade | TransitionLayer |
| All waits and cutscene timing | Clock (injectable), never setTimeout |

Synchronization: orchestrator issues a command and awaits its ack; every await has a timeout and fallback.

## 13. Input Architecture

- Logical actions: UP DOWN LEFT RIGHT A B X Y with press/release edges and held state.

- Sources: keyboard adapter; touch adapter (React controller calls the same entry point); gamepad later with no consumer changes.

- Context stack: WORLD, DIALOGUE, MENU, BATTLE, MODAL. Only the top context receives actions. X/Y consumed only by WORLD and MENU (D4).

- Consumers: WorldSim polls held directions at step boundaries; React UI receives edge events and translates to intents.

- Hygiene: preventDefault on arrows/Backspace/Enter only when game focus is active; ignore event.repeat for A/B.

- Single activation path: pointer, screen-reader click, and keyboard all dispatch the same intent; per-event ID guard prevents double fire.

- Touch: ~50% opacity at rest, more when pressed, large hit targets; keyboard stays active.

## 14. Routing + SEO Architecture

| Route | Content | Rendering |
| --- | --- | --- |
| / | Game shell, title, skip link, focusable nav to routes, noscript content | SSG shell; game client-only (dynamic import, ssr: false) |
| /projects | Six Party projects and summaries | SSG |
| /projects/[slug] | Full project page incl. all three audience trees as expandable Q&A | SSG via generateStaticParams |
| /skills | Pokédex content as normal list | SSG |
| /experience | Full entries | SSG |
| /about | Identity and profile | SSG |
| /resume | HTML resume + PDF download | SSG |

- Metadata: generateMetadata per route, canonical URLs, sitemap.ts, robots.ts, static OG images, JSON-LD Person on /about.

- Game vs routes: the game never routes for in-game screens; both render the same view-models. Menu EXIT goes to /about (D5).

- Browser Back (history sentinel): on entering a modal flow push one sentinel entry; popstate dispatches B and re-pushes the sentinel while modal; remove it quietly on close. Fallback: no interception.

- LINK and user activation: reducer is synchronous so the OPEN_LINK effect runs in the same call stack as the key/click (valid user gesture). Never await between input and window.open.

- Resume USE (D5): opens PDF in new tab; /resume is the HTML view.

- Static-export-ready: avoid server-only features.

## 15. Asset + Audio Architecture

assets-src/   (Tiled, Aseprite, audio masters - not shipped)

public/game/  (shipped, content-hashed, with assets.manifest.json)

maps/  atlases/  portraits/  projects/<slug>/  ui/  audio/  fonts/

- JSON-hash atlases with Aseprite frame tags; lossless PNG optimization (no palette-changing quantization).

- Project art replaceable by project-<slug> without touching content IDs.

- Self-hosted woff2 subset for DOM pixel font plus readable fallback; Phaser uses no text.

- Build step hashes filenames, writes assets.manifest.json; immutable caching.

### Loading tiers

| Tier | Contents | When |
| --- | --- | --- |
| T0 | HTML/CSS, title art, pixel font | first paint |
| T1 | Town map, tileset, player/NPC atlas, UI cursors/windows, overworld music | preload during title; narration hides remaining wait |
| T2 | VS portraits, battle UI, battle music, first project's logo and content | idle after overworld starts |
| T3 | Interiors, other project logos/content, collectible content | lazy, on demand or idle |

### Audio

AudioService built on Howler (not Phaser's sound manager, because menus need SFX without Phaser). Unlock on PRESS START. SFX as one audio sprite; music ogg + mp3 fallback, looping. Pause on visibilitychange. Persisted mute. Failed decode degrades to silence, no retry loop.

## 16. Persistence Architecture

| Key | Storage | Content |
| --- | --- | --- |
| uw.settings.v1 | localStorage | music, sfx, text speed, animation mode, reduced-motion preference |
| uw.hints.v1 | localStorage | seen hint IDs |
| uw.progress.v1 | sessionStorage | introSeen, firstEncounterDone, discovered eggs/collectibles, visited node IDs |

- All reads via Zod safeParse with versioned migrations; corrupt data resets that one key.

- If storage is unavailable, fall back to an in-memory adapter and continue.

- No cookies, so no consent banner. Player position is not persisted. Refresh restarts at spawn, no narration if introSeen (D6).

- Optional: sync settings across tabs via the storage event.

## 17. Performance Architecture

- Code splitting: Phaser loads only on / via dynamic import, never on portfolio routes. Content split per project and prefetched on demand.

- Phaser: import through a single game/phaser.ts so tree-shaking or a custom build can be tried later.

- Loading: tiered (Section 15); idle prefetch via requestIdleCallback.

- Rendering: fixed 240x160 internal canvas, nearest-neighbor, pixelArt: true, atlases, only camera room visible.

- Mobile: DPR-aware integer scaling, cap 60 FPS, pause when hidden, avoid per-frame allocations, light DOM UI.

- Memory: paused world stays resident during battle by design; free T2/T3 only if measurements justify.

- Fonts/images: font-display: block with matching fallback; Next image optimization for web layer.

- Measurement: Lighthouse CI on web routes, bundle-size budget test, manual low-end-phone check per release. Budgets to be set once measured.

## 18. Accessibility Architecture

- Semantic HTML for all professional content on routes; skip link as first tab stop.

- All in-game UI is real DOM; focus managed on screen push/pop and returned to the prior element on close.

- Typewriter a11y: visible typing text is aria-hidden; a polite live region holds the full page text immediately.

- Overworld: canvas is not screen-reader navigable; equivalent is X/Y menus and routes, plus live-region announcements for interactions and the encounter. Documented limitation.

- Reduced motion: prefers-reduced-motion plus Options; wipes become fades/cuts; nothing flashes. Typewriter follows text-speed independently.

- Readable text mode: post-MVP. No time limits; no color-only meaning; visible focus styled as the pixel cursor; browser zoom allowed.

## 19. Testing Architecture

| Layer | Tooling | Scope |
| --- | --- | --- |
| Unit | Vitest | tree utils, compile, validators, reducers, sim, LOS, storage, input router |
| Content validators | Node script + Vitest | V1-V14 against real content, every PR |
| State machine | Vitest + fast-check | exhaustive table, properties, switch tables |
| Sim replay | Vitest | recorded inputs give identical state hashes |
| Component | Testing Library | menus, dialogue, battle view from fixtures |
| Integration | Vitest + jsdom | orchestrator with fake Phaser view and fake clock |
| E2E | Playwright | golden path, keyboard-only, touch, reduced motion |
| Visual regression | Playwright screenshots | fixed-tick scenes, Chromium baselines |
| Accessibility | axe + manual | routes and in-game DOM screens |

State machine tests: (1) for every (view, event) pair assert an explicit transition or explicit no-op; (2) property tests over random event sequences - depth <= 3, focus exists in tree, BACK never leaves tree, PARTY round trips restore a valid view, switch always lands on a valid node or root, never an undefined view; (3) switch-resolution tables including missing deep branches.

E2E hooks (NEXT_PUBLIC_E2E only, forbidden in production builds): teleport, fast clock, seed. Golden path = Title, narration, move, LOS, dialogue, audience, VS, battle, one branch, EXIT, exact position.

## 20. Error Handling / Resilience

| Failure | Detection | Behavior |
| --- | --- | --- |
| Bad content | Build validators; runtime Result | Build fails; at runtime hide project or return to parent. |
| Missing tree at runtime | resolveTree error | Notice + return to last valid view. |
| Missing/failed asset | Loader error | Placeholder; log once. Missing map: error screen with route links. |
| Corrupted localStorage | safeParse failure | Reset that key, continue. |
| Missing/invalid link | V8 + runtime guard | Button disabled with neutral notice. |
| Audio failure | Howler error | Continue silently. |
| Phaser/WebGL failure | Init error / context loss | Fallback page with route links; one restore attempt. |
| Unsupported browser | Feature detect | Same fallback page. |
| Refresh in battle | n/a | Restarts from spawn (D6). |
| Browser Back / route change | popstate, router events | Sentinel mapping; unmount aborts everything. |
| Incomplete project config | Validators | Build fails; runtime hides from Party. |
| Stuck transition/cutscene | Ack timeouts | Fall through to next state; log. |

An error boundary wraps the game shell so a React error never takes down the routes.

## 21. Security / Browser Concerns

- External links: window.open(url, '_blank', 'noopener,noreferrer') or a rel="noopener noreferrer" anchor. Validate at build and before opening. Allow https: and mailto: only.

- XSS: content is plain strings rendered as text; no dangerouslySetInnerHTML. If MDX is added later, sanitize with rehype-sanitize.

- CSP: default-src 'self'; no third-party scripts; nonce for Next inline scripts; verify in CI that Phaser works without unsafe-eval.

- Headers: Referrer-Policy, X-Content-Type-Options, frame-ancestors, Permissions-Policy.

- Local persistence: no secrets; treat stored data as untrusted and validate on read.

- Third-party assets: self-host fonts, audio, libraries; keep a LICENSES record (Asset Spec Section 11).

- Email: render mailto at runtime (mild anti-scraping). Resume PDF: strip metadata.

## 22. Deployment Architecture

- Hosting: static-capable CDN. Vercel is the natural fit; static-export compatibility keeps Cloudflare Pages etc. a cheap swap. No server runtime or database.

- Pipeline: pnpm, pinned Node. Lint + typecheck, dependency-boundary check, content validators, unit + state tests, map and asset compile, build, Playwright on preview, Lighthouse + axe, deploy.

- Environments: preview per PR; production on merge to main. Env vars only NEXT_PUBLIC_SITE_URL and NEXT_PUBLIC_E2E (must be off in production, enforced in CI). No secrets.

- Caching: hashed game assets Cache-Control: public, max-age=31536000, immutable; HTML revalidates; resume PDF short cache.

- Open: analytics (none assumed).

## 23. Target Repository Structure

/

+- src/

|  +- app/        Next routes: layout, page (game), projects/, skills/, experience/,

|  |              about/, resume/, sitemap.ts, robots.ts

|  +- domain/     types, brands, Zod schemas, limits, tree utils

|  +- content/    audiences.ts party.ts project-types.ts skills.ts experience.ts

|  |              trainer-card.ts bag.ts hints.ts ui-strings.ts

|  |              projects/<slug>/{project.ts, recruiter.ts, engineer.ts, friend.ts}

|  |              world/{npcs.ts, signs.ts, objects.ts, eggs.ts, encounter.ts}

|  +- core/       battle/ encounter/ world/ flow/ input/ dialogue/ clock/

|  +- runtime/    orchestrator, bridge, stores, storage adapters, audio service,

|  |              asset loader, content provider, history sentinel

|  +- game/       phaser boot, scenes, entity views, tilemap adapter

|  +- ui/         game/ (viewport, window, menus, battle, vs, hints, transitions, controller)

|  |              web/ (page components for routes)

|  +- styles/  test-utils/

+- assets-src/    tiled/ aseprite/ audio/

+- public/        game/ (hashed)  resume/  og/

+- scripts/       validate-content compile-maps pack-assets check-links

+- tests/         e2e/ visual/

+- docs/          adr/ architecture.md content-authoring-guide.md

## 24. Architecture Decision Records

| ADR | Decision | Why | Alternatives | Trade-offs | Status |
| --- | --- | --- | --- | --- | --- |
| 01 | Keep Phaser; load only on /; render world + backdrop only. | Sprites, tilemaps, animation; isolation protects web layer. | PixiJS, custom Canvas2D, DOM tiles. | Heavy for a 3-NPC town. | Adopted |
| 02 | React renders all in-game UI as DOM over the canvas. | Accessibility, text layout, focus, testability. | All UI in Phaser; per-screen hybrid. | DOM pixel styling needs care; cross-renderer sequencing needs acks. | Optional refinement of brief |
| 03 | Phaser-free simulation core in core/world. | Deterministic, browser-free tests, replaceable renderer. | Phaser arcade physics. | Small extra glue. | Strongly recommended |
| 04 | TransitionLayer is top DOM layer. | Phaser wipe cannot cover React overlays. | Phaser-only transitions. | Extra canvas/CSS mask. | Required |
| 05 | Pure reducers for battle/encounter/flow; tiny vanilla Zustand stores for settings/progress/hints/UI. | Determinism, serializability, usable from Phaser. | XState, Redux, single global store. | No statechart visualizer; exhaustive-table test substitutes. | Adopted |
| 06 | Typed TS content + Zod + CI validators. | Type safety, nested authoring, zero infrastructure. | JSON/YAML, MDX, CMS, database. | Authors edit code files; MDX can be added later. | Adopted |
| 07 | Key-path switch resolution with nearest-valid-parent fallback. | "Same depth" ambiguous otherwise. | Depth-only; reset to root. | Authors align some keys. | Pending D2 |
| 08 | Session + local storage; no cookies; no backend. | Small, per-visitor, non-sensitive. | Cookies, IndexedDB, server. | Session data dies with the tab. | Adopted |
| 09 | History sentinel maps browser Back to B in modal flows. | Avoid leaving mid-battle. | No interception. | Fiddly; documented fallback. | Needs E2E |
| 10 | Device-pixel integer scaling with --u units. | Integer rule + usable phone size. | CSS-pixel integer; fractional scale. | Letterboxing. | Pending D7 |
| 11 | Static-export-compatible Next.js. | No backend needed; portable hosting. | ISR/server components. | Forgo unneeded server features. | Adopted |

## 25. Phased Implementation Plan

Milestones: M1 vertical slice (end of Phase 6). M2 content-complete feature set (Phase 10). M3 release candidate (Phase 12).

| Phase | Name | Depends on | Key deliverable | Definition of Done (short) |
| --- | --- | --- | --- | --- |
| 0 | Foundations + decisions lock | none | Repo skeleton, boundaries enforced, D1-D10 closed | CI green; boundary check fails on deliberate violation |
| 1 | Domain + content contracts | P0 | Types, Zod, compileTree, V1-V13, seed content | Validators pass seed, fail each broken fixture |
| 2 | Battle core (headless) | P1 | Complete reducer + resolveSwitch | Invariants hold under random sequences |
| 3 | Runtime spine + UI kit | P0 (overlaps P2) | Clock, InputRouter, stores, viewport, Window/Dialogue/CommandGrid | Kit crisp at several sizes and DPRs |
| 4 | Battle UI slice (no world) | P2, P3 | Playable interview on a plain page | Full path, mid-depth switch, LINK, EXIT by keyboard and touch |
| 5 | World core + Phaser shell | P3 (overlaps P4) | WorldSim, MapData, GameBridge, Phaser boot | Walk, collide, talk, enter/leave interior, camera snaps |
| 6 | Encounter + flow (M1) | P4, P5 | Title to exact-return slice | Golden-path E2E passes |
| 7 | In-game portfolio menus | P1, P3 | Player Menu, Bag, Pokédex, Experience, Trainer Card, Projects panel, Options | Every PRD Section 4 direct path works |
| 8 | Web layer + SEO | P1 (parallel) | Six routes with real HTML | Every essential fact reachable without the game |
| 9 | Full world build-out | P6 + art | Real town, 3 interiors, NPCs, eggs | World Section 10 criteria pass |
| 10 | Content completion | P1 + your material | All 18 trees and all copy | No stubs; no unsourced claims |
| 11 | Art, audio, polish | P6 + art/audio | Final assets, reduced-motion variants | Asset Spec checklist complete |
| 12 | Hardening + release (M3) | all | RC | PRD Section 11 and Functional Section 12 pass |

Full per-phase work items, contracts, tests, risks, and "do not build yet" lists are in Part II.

## 26. Parallel Work Plan

| Track | Work | Starts | Notes |
| --- | --- | --- | --- |
| A: Engine | P2, P3, P4, P5, P6 | after P1 | P2/P3 overlap; P4/P5 overlap |
| B: Content | P10 authoring | after P1 | Long pole; start early |
| C: Art + audio | sprites, tiles, portraits, logos, music | after P0 | Placeholders unblock A until P9/P11 |
| D: Web layer | P8 | after P1 | Independent of the game |

Join points: P6 needs A; P7 needs A + content shape; P9 needs A + C; P12 needs everything.

## 27. Technical Risks + Mitigations

| Risk | Mitigation |
| --- | --- |
| Ambiguous leaf / same-depth semantics cause rework | Close D1-D3 in Phase 0; depth is one constant. |
| Phaser bundle weight hurts load | Route-level split, tiered assets, isolation layer. |
| Crisp DOM pixel text at arbitrary DPR | Device-pixel --u units; prototype in Phase 3. |
| Two renderers drift out of sync | Command/ack with timeouts, single orchestrator, fake-view integration tests. |
| History manipulation breaks Back | Sentinel with E2E and documented fallback. |
| Content is the long pole | Stub status, incremental authoring, CI gate on release. |
| LOS trigger feels unreliable or unfair | Placement validator + playtest; tunable geometry in data. |
| Autoplay / audio differences | Unlock on PRESS START; silent degradation. |
| Accessibility bolted on late | DOM UI from Phase 3; axe in CI from Phase 3. |
| 32x32 sprite scale looks wrong on 240x160 | Early art check in Phase 5 with placeholders. |
| Invented or unsupported content claims | V12 lint, human review, no fabricated metrics. |

## 28. Pre-Implementation Checklist

Decisions to close: D1-D10, plus confirm C17 (opening world message) and C20 (interior exit tile).

Inputs only you can provide:

- Final six projects, their order, and a real primary LINK for each.

- Real facts for every answer, so all 18 trees can be authored from source material.

- Resume file, experience entries, Trainer Card fields, Bag items, certificate details.

- Art direction and a pixel font choice with its license.

- A position on analytics (none assumed).

Setup to confirm: hosting choice, domain, Node and pnpm versions, who owns art and audio.

# PART II - CODING-AGENT INSTRUCTIONS

## A. How to run the agents

- Start every agent session by pasting the Master Brief (Section B) plus attaching this PDF and the eight design documents.

- Then paste one Phase Prompt (Section C). Never give an agent two phases at once.

- Require the Phase Report (Section D) at the end. Review it against the phase Definition of Done before releasing the next phase.

- Phases P2+P3, P4+P5, and tracks B/C/D may run in parallel with separate agents and separate branches. Do not parallelize anything else.

- The blueprint assumes nothing about your existing repository. Phase 0 therefore begins with a read-only repo audit and a written migration plan that you approve before any file is moved or deleted.

- If an agent reports a conflict with the design documents, it stops and asks. It does not choose.

## B. Master Brief (paste at the start of EVERY agent session)

ROLE

You are a senior engineer on a small team building a Pokemon-inspired 2D RPG developer

portfolio. You implement exactly one phase at a time from the attached Engineering

Blueprint. You are not the product designer and not the architect.

SOURCES OF TRUTH (in precedence order)

1. The Engineering Blueprint PDF (Part I architecture, Part II instructions).

2. PRD v1.0, Functional Interaction/State v1.0, World/Level v1.0, First-Time

Experience v1.0, Content/Data v1.0, Asset Spec v1.0. UI/UX v0.1 for visual tokens only.

3. The existing repository (you must audit it; never assume its contents).

If two sources conflict, STOP and report. Do not silently pick one.

STACK

Next.js (App Router), React, TypeScript (strict), Phaser, Zod, Zustand (vanilla),

Howler, Vitest, fast-check, Testing Library, Playwright, axe, pnpm.

LOCKED DECISIONS (edit here if the owner changes any)

D1 depth: root is a summary container; answers at depths 1-3; MAX_ANSWER_DEPTH = 3

D2 party switch: resolve by shared topicKey path; fall back to nearest valid ancestor;

land on the topic list at that depth; never auto-play an answer

D3 after a leaf answer: automatically return to the parent topic list (DETAILS guard kept)

D4 X and Y are ignored during encounter, VS, battle and transitions

D5 Player Menu EXIT goes to /about; Bag "Resume" USE opens the PDF in a new tab

D6 progress flags in sessionStorage; settings/hints in localStorage; refresh restarts at

spawn and skips narration if introSeen

D7 device-pixel integer scaling; landscape-first mobile

D8 challenger LOS: straight line in facing direction, 1-3 tiles, blocked by solids

D9 interiors exit via B and an exit tile

D10 Player Menu > Projects opens a read-only panel (LINK + open full page), not a battle

NON-NEGOTIABLE RULES

1. Do not redesign the product. No ordinary project-card portfolio. No HP, damage, XP,

win/lose, or progression. Questions are DETAILS topics; the UI command stays DETAILS.

2. Layer boundaries (enforced by dependency-cruiser in CI):

domain <- content, core; core imports only domain; game never imports React/content;

ui never imports Phaser; runtime never imports Phaser objects or React components.

3. No engine or UI code may name a project (e.g. "Acko Clinic") or an audience ID

("recruiter" | "engineer" | "friend"). Those live only in content/ and tests.

Acko Clinic is default first project through PartyConfig.defaultFirst, nothing else.

4. Question trees are pure data. The battle reducer is a pure function:

(context, event, deps) -> { context, effects }. No timers, DOM, Phaser, or I/O inside.

5. No setTimeout/setInterval/Date.now in core/ or cutscenes. Use the injected Clock.

6. One owner per state variable. No global store. No store writes another store owns.

7. Phaser receives IDs, coordinates and animation keys only - never prose or content.

8. All in-game UI is real DOM (React). Transitions render in the top-most layer.

9. Content is plain strings rendered as text. No dangerouslySetInnerHTML. External links

open with noopener,noreferrer and only https:/mailto:.

10. LINK must call window.open synchronously in the input event call stack. No await between.

11. NEVER invent portfolio facts, metrics, links, project internals, or answers. Use

clearly marked placeholders with status: 'stub'. V12 lint forbids unsourced numbers.

12. Do not add a backend, database, CMS, cookies, analytics, or new dependencies without

an ADR-style note and owner approval.

13. Do not build anything listed under "Do NOT build yet" for the current phase.

14. Do not copy Nintendo/Game Freak assets, names, screenshots or audio. Placeholders only.

WORKING PROTOCOL

1. Read the phase prompt, the referenced blueprint sections, and the relevant design docs.

2. Audit the repo (read-only) for what already exists for this phase. Write a short PLAN:

files to create/change, contracts, tests. If the plan would touch more than ~25 files

or contradicts a locked decision, stop and ask.

3. Work in small commits on a branch named phase-<n>-<slug>. One logical change per commit.

4. Write tests with the code, not after. Run lint, typecheck, boundary check, and tests

before declaring anything done.

5. Keep a running STATUS note while working (what is done / in progress / blocked).

6. Finish with the Phase Report. Do not start the next phase.

STOP AND ASK WHEN

- a document conflict or ambiguity is not already resolved in the Blueprint

- a locked decision seems wrong or blocks the work

- content facts are needed that you were not given

- you need a new dependency or a boundary exception

- a test cannot be made deterministic

Never guess. A question is cheaper than rework.

DEFINITION OF DONE (every phase)

Typecheck, lint, boundary check, content validators and all tests pass; the phase's own

DoD checklist is satisfied; no TODO without an owner and issue note; docs updated;

Phase Report delivered.

## C. Phase prompts (paste ONE at a time, after the Master Brief)

### Phase 0 - Foundations and decisions lock

PHASE 0: Foundations and decisions lock

OBJECTIVE  A repo skeleton with enforced layer boundaries and all decisions recorded.

READ  Blueprint Sections 0, 2, 3, 22, 23, 24; Asset Spec Section 11.

STEP 0 (read-only, then STOP for approval)

Audit the existing repository. Output: (a) inventory of what exists, (b) mapping of each

existing module to the target structure (keep / move / rewrite / delete), (c) risks.

Do not modify anything until the owner approves this mapping.

STEP 1 (after approval)

1. Next.js App Router + TypeScript strict (noUncheckedIndexedAccess on), pnpm, pinned Node.

2. ESLint + Prettier; dependency-cruiser config encoding the layer table in Section 3;

an ESLint rule/script that fails if the literals "recruiter", "engineer", "friend" or

any project name appear outside src/content and tests.

3. Vitest configured; Playwright installed but with one smoke test only.

4. CI pipeline: lint, typecheck, boundaries, unit tests, build. Preview deploy hook.

5. Create the empty folder structure from Section 23 with README stubs.

6. docs/adr/: seed ADR-01..11 from Section 24; record decisions D1-D10 as given.

7. Record the chosen pixel font and its license in docs/LICENSES.md (ask the owner;

if unset, use a clearly-marked open-license placeholder).

TESTS  CI smoke; a deliberate boundary violation in a scratch branch must fail CI.

DoD  CI green; boundary and literal-name checks enforced; ADRs committed; audit approved.

RISKS  Existing code fighting the new structure; decisions still open.

DO NOT BUILD YET  Any game, UI, or content code.

### Phase 1 - Domain and content contracts

PHASE 1: Domain and content contracts

OBJECTIVE  Types, schemas, tree compiler and validators so that trees are data.

READ  Blueprint Sections 7, 8, 9; Content/Data Spec Sections 3-7, 12; PRD Section 8.

WORK

1. src/domain: branded IDs, AnswerBlock, TopicNode, QuestionTree, CompiledTree/Node,

ProjectDef, ProjectTypeDef, LinkDef, AssetRef, AudienceDef, PartyConfig, ReactionPool,

Result<T,E>, limits.ts (MAX_ANSWER_DEPTH=3, menu size limits, page length limit).

2. Zod schemas mirroring every authored type; TypeScript types inferred from or checked

against them.

3. compileTree(): assigns depth/parent/childIds, returns Result with typed TreeError[].

4. getChildren(), path utilities (focus path as topicKey list), resolveTree(project, audience).

5. scripts/validate-content implementing V1-V13 (V14 comes in Phase 2). Exit non-zero on

failure with file, tree and node in the message. V11 (no stubs) toggled by env flag.

6. content/: audiences.ts (3 entries as data), project-types.ts, party.ts (six seed

projects, defaultFirst = Acko Clinic), project shells for all six with placeholders.

Author ONE project's three trees as clearly-marked stub content (status: 'stub').

Do not invent real facts; use "TODO(owner)" placeholder text.

TESTS  Unit tests per validator; a fixtures folder with one deliberately broken tree per

rule V1-V13; compileTree tests (depth 4 rejected, missing answer rejected, duplicate IDs).

DoD  Validators pass on seed content; each broken fixture fails with the correct error.

RISKS  D1/D2 changing late - keep depth and key logic in one place.

DO NOT BUILD YET  Reducer, UI, real answers for all 18 trees, any Phaser code.

### Phase 2 - Battle core (headless)

PHASE 2: Battle core (headless)

OBJECTIVE  The complete deterministic battle reducer with switch resolution.

READ  Blueprint Section 6 (entire), Section 7; Functional Spec Sections 7-10; PRD Section 7.

WORK

1. core/battle: BattleContext, BattleEvent, BattleEffect, battleReduce(ctx, ev, deps).

deps supplies tree lookup, party order, reaction pools, cooldown policy - no content

imports inside core.

2. Implement every row of the Section 6 transition table, including guards, locked-state

event dropping, ABORT, and the leaf DETAILS notice guard.

3. resolveSwitch() per Section 6 "Switch resolution".

4. Reaction policy: deterministic round-robin per context, cooldown counter, bypass for

project-entry and project-switch.

5. Selectors/view-models: current view description, visible topics, cursor target,

available commands, page text. Pure functions.

6. Effects: OPEN_LINK, PLAY_SFX, START_TRANSITION, SHOW_REACTION, BATTLE_ENDED.

TESTS

- Exhaustive (view x event) table: each pair is an explicit transition or explicit no-op.

- fast-check properties: depth <= 3; focus always exists in the tree; BACK never leaves

the tree; PARTY round trip restores a valid view; resolveSwitch always lands on a valid

node or root; reducer never reaches an undefined view (this is validator V14).

- resolveSwitch tables incl. missing deep branches, identical-project switch, empty path.

DoD  All invariants hold over >= 10,000 random sequences per property in CI.

RISKS  D3 semantics at leaves; keep the guard isolated.

DO NOT BUILD YET  UI, audio, transitions rendering, Phaser, persistence.

### Phase 3 - Runtime spine and UI kit

PHASE 3: Runtime spine and UI kit

OBJECTIVE  Everything the shells need, with no Phaser.

READ  Blueprint Sections 5, 11, 12, 13, 16, 18; UI/UX Spec Sections 3-5, 17-18, 20-21, 24.

WORK

1. core/clock: Clock interface, real + fake implementations (wait, now, schedule).

2. core/input: GameAction, press/release edges, held state, context stack

(WORLD, DIALOGUE, MENU, BATTLE, MODAL), per-context consumed-action declarations

(X/Y only WORLD and MENU), repeat filtering, double-activation guard.

3. Keyboard adapter (Arrows, Enter, Backspace, X, Y; preventDefault only when game focused)

and touch adapter entry point.

4. runtime/: settingsStore, progressStore, hintStore, uiStore (vanilla Zustand);

storage adapters with Zod safeParse, versioned migration, corrupt-key reset, in-memory

fallback. Keys: uw.settings.v1, uw.hints.v1, uw.progress.v1.

5. ui/game kit: GameViewport (device-pixel integer scale, --u unit, pixelated),

Window, Cursor, DialogueBox (typewriter via Clock, Enter reveals, a11y live region with

full text, typed text aria-hidden), CommandGrid (2x2), MenuList, TransitionLayer

skeleton, TouchController (visual + adapter).

6. DialogueService: request queue returning Promises.

7. Dev-only kit gallery page to inspect components at several sizes and DPRs.

TESTS  Router unit tests, storage corruption tests, scaling math tests, axe on kit,

component tests for typewriter/reveal/pagination with fake Clock.

DoD  Kit renders crisp at 1x/2x/3x DPR and several viewport sizes; keyboard and touch both

drive the same intents; axe clean.

RISKS  Blurry DOM text at fractional CSS pixels - verify early.

DO NOT BUILD YET  Menus, battle screens, Phaser, audio, real content.

### Phase 4 - Battle UI vertical slice (no world)

PHASE 4: Battle UI vertical slice

OBJECTIVE  A fully playable interview on a plain dev page, against stub content.

READ  Blueprint Sections 6, 7, 11; PRD Section 7; Functional Sections 7-9; UI/UX Sections 11-13.

WORK

1. BattleScreen as a pure function of BattleContext view-models: project logo panel

(placeholder art), status panel (name + Type as text), topic menu, command grid,

dialogue box. Layout per Blueprint C2: visitor lower-left, Uttkarsh + project upper-right.

2. Answer paging with typewriter; Enter reveals full page then advances.

3. PartyScreen (2x3 grid, six projects from PartyConfig). Switch uses the short effect.

4. LINK effect wired to window.open synchronously (noopener,noreferrer). Invalid link ->

disabled state + neutral notice.

5. Challenger reactions in the normal dialogue box (portrait shown only with reaction text).

6. Send-out line "Uttkarsh sent out <project>!" (wording from ui-strings content).

7. VsScreen (DOM/CSS, ~1.5 s, audience-aware title and announcement from AudienceDef).

8. Transition specs: battle-wipe, switch-short, exit-short (placeholder visuals) with

reduced-motion variants.

9. Dev page with an audience picker and a project picker to exercise everything.

TESTS  Component tests per view; E2E (Playwright, keyboard-only): full path to depth 3,

party switch at depth 2, LINK, EXIT; repeat a question; touch-only pass.

DoD  Every state in the Section 6 table is reachable and correct by keyboard and touch.

RISKS  Nested-level presentation (topic list vs 2x2 grid) is under-specified - keep the

reducer independent and document the presentation choice for owner review.

DO NOT BUILD YET  Overworld, menus, real answers, final art, audio.

### Phase 5 - World core and Phaser shell

PHASE 5: World core and Phaser shell

OBJECTIVE  A playable test room: walk, collide, talk, enter and leave an interior.

READ  Blueprint Sections 4, 10, 12; World/Level Spec Sections 2-9; Asset Spec Section 2.

WORK

1. scripts/compile-maps: Tiled JSON -> normalized MapData (tiles, collision flags,

objects, rooms); validate (spawn exists, doors paired, no blocked spawn).

2. core/world: fixed-step sim, tile movement, facing, collision (SOLID, WATER), NPC

routes (loop/pingpong, waits, tile reservation, blocked-by-player wait), interactions

(tile in front), doors + map stack, rooms/camera snap, DialogueVariant predicates.

3. core/world/los: LOS per D8 with unit tests; active only while firstEncounterDone false.

4. runtime GameBridge: typed commands/events, Promise acks with timeouts.

5. game/: Phaser boot (pixelArt, 240x160, no anti-aliasing), tilemap adapter, sprite views

driven by sim snapshots, pause/resume, backdrop lock. Loaded only via dynamic import.

6. Placeholder art only (flat tiles, colored squares). One test map + one interior.

7. Early art check: render a 32x32 placeholder sprite on the 15x10 screen; report scale

feel to the owner (Blueprint C15).

TESTS  Sim unit + replay-hash tests, LOS table tests, NPC deadlock test, map compiler

tests, visual baseline of the test room at fixed ticks.

DoD  Walk, collide, talk to NPC, enter/leave interior, camera snaps, pause/resume leaves

exact state. Phaser is absent from non-game route bundles.

RISKS  Step duration feel needs playtest; expose as a tunable constant.

DO NOT BUILD YET  Encounter, real town, real art, menus, audio.

### Phase 6 - Encounter and flow (M1 vertical slice)

PHASE 6: Encounter and flow - M1

OBJECTIVE  Title -> narration -> overworld -> LOS -> dialogue -> audience -> VS -> battle

-> one branch -> EXIT -> exact return.

READ  Blueprint Sections 4, 10 (Encounter), 14; First-Time Experience (all); Functional Sections 3-6, 10.

WORK

1. core/flow: FlowMachine (TITLE, INTRO, OVERWORLD, INTERIOR, ENCOUNTER, VS, BATTLE, ...)

with an explicit transition table.

2. Title screen (minimal logo, PRESS START; unlocks audio), narration with locked copy

from content, brief town reveal via room-snap script, then control.

3. core/encounter: step runner (wait, face, exclaim, move, say, choice, vs, startBattle).

First-encounter script with locked dialogue; repeat script shorter with audience

greeting. Anticipation 200-400 ms via Clock. Challenger faces player; approach stops one

tile away; NO mirroring of player movement.

4. runtime Orchestrator: owns machines, runs effects, awaits bridge acks with timeouts,

stores the encounter anchor (map, tile, facing), pauses the world, mounts battle, and

on BATTLE_ENDED restores the exact anchor.

5. HintService: first-move and first-interact hints only.

6. History sentinel (Blueprint Section 14) with documented fallback switch.

7. Set progressStore.firstEncounterDone on first completed encounter.

TESTS  Integration with fake Clock and fake Phaser view; golden-path Playwright E2E using

E2E hooks (teleport, fast clock); refresh restarts cleanly; Back button at root exits battle;

repeat encounter requires Enter and offers audience selection again.

DoD  Full slice runs; EXIT returns to exact tile and facing; first encounter cannot be

skipped once LOS met; repeat encounter works; no stuck state after interrupts.

RISKS  Ack timeouts and cutscene interruption; test aborts mid-sequence.

DO NOT BUILD YET  Player Menu/Bag/etc., final map, full content, final art/audio.

### Phase 7 - In-game portfolio menus

PHASE 7: In-game portfolio menus

OBJECTIVE  Every essential fact reachable directly from X/Y.

READ  Blueprint Section 11; PRD Sections 4-5; Functional Section 5; UI/UX Sections 6-9, 15-17.

WORK

1. MenuDef data and ScreenStack; Player Menu: POKEDEX, PROJECTS, EXPERIENCE, BAG,

UTTKARSH, OPTIONS, EXIT (Menu EXIT -> /about).

2. Bag (Documents, Profiles, Contact, optional Extras): description + USE. Resume USE

opens PDF in new tab. Every link goes through the shared safe-open utility.

3. Pokedex list/detail (category grouping, optional search, Type text + icon, no scores).

4. Experience list/detail. Trainer Card (single screen). Projects panel (D10).

5. Options: Music, SFX, Text Speed, Animation, Reduced Motion, Controls view, Reset Tutorial.

6. X/Y available immediately in overworld and disabled per D4. Remaining hints.

7. All screens read selectors shared with the web routes; placeholder content allowed.

TESTS  Component + axe per screen; E2E for each direct path in PRD Section 4

(Resume: Y > Bag > Resume; Projects; Skills; Experience; Trainer Card; GitHub/LinkedIn/Contact).

DoD  Every direct path works by keyboard and touch; focus returns correctly on B.

RISKS  Pokedex density at 240x160.

DO NOT BUILD YET  Final art, real content beyond what exists, new menu items.

### Phase 8 - Web layer and SEO (parallel from Phase 1)

PHASE 8: Web layer and SEO

OBJECTIVE  All six routes render real semantic HTML from the same content.

READ  Blueprint Sections 14, 18, 21, 22; Content/Data Section 11; PRD Section 10.

WORK

1. Routes: /, /projects, /projects/[slug] (generateStaticParams), /skills, /experience,

/about, /resume. / ships the game shell with skip link, focusable route nav, noscript.

2. /projects/[slug] renders overview, impact, technologies, links, and all three

audience trees as expandable Q&A (details/summary, no JS required).

3. generateMetadata per route, canonical URLs, sitemap.ts, robots.ts, OG images,

JSON-LD Person on /about. The game title screen itself has no professional subtitle.

4. /resume HTML view + PDF download; PDF metadata stripped.

5. Security headers and CSP (Section 21). Static-export compatibility check.

TESTS  Route render tests, axe per route, Lighthouse CI, link checker script.

DoD  Every essential professional fact is reachable with JS disabled.

RISKS  Content not ready - use stub banners that CI blocks in release builds.

DO NOT BUILD YET  Game integration beyond skip link and Menu EXIT target.

### Phase 9 - Full world build-out

PHASE 9: Full world build-out

OBJECTIVE  The real town.

READ  World/Level Spec (all); Blueprint Section 10; Asset Spec Sections 3-4.

WORK

1. Final town map (2x2 to 3x3 screens): center spawn, 3 enterable buildings (one reads as

home, no labels), pond/stream, grass patch (cosmetic), tiny side forest route, grand

tree landmark, signs. 3 interiors.

2. 2 ordinary NPCs with routes, idle cues, contextual dialogue variants. 1 challenger at a

fixed spot visible on a normal route; LOS lane validated.

3. Easter eggs and a few hidden collectibles (medium discovery, none on the critical path,

no counter); discovery persists to progressStore.

4. Placement validator script: lane reachable from spawn, lane tiles walkable, interiors

paired, nothing essential only inside buildings.

TESTS  Placement validator, replay tests across the lane, E2E for discovery persistence.

DoD  All World Section 10 acceptance criteria pass.

RISKS  First-encounter reliability; playtest from several approach directions.

DO NOT BUILD YET  New mechanics, extra buildings/NPCs, collectible counters.

### Phase 10 - Content completion (parallel from Phase 1)

PHASE 10: Content completion

OBJECTIVE  All 18 trees and all copy authored from real source material.

INPUT REQUIRED FROM OWNER  real facts per project, links, resume, experience, trainer card.

WORK  Agents may structure, lint, and format content the owner supplies. Agents must NOT

write factual claims the owner did not provide. Replace each stub with authored content

supplied by the owner; set status: 'authored' per tree.

RULES  Level 1 topicKeys match the shared vocabulary (what/how/why/hard). Friend trees

still reach all facts. Recruiter = ownership/impact; Engineer = architecture/trade-offs;

Friend = motivation/stories. Audience trees must differ substantively, not by word swap.

TESTS  V1-V13 with V11 strict; human review against the truth-before-flavor principle.

DoD  No stubs; every claim traceable to owner-provided material.

DO NOT BUILD YET  Anything engine-related.

### Phase 11 - Art, audio, polish

PHASE 11: Art, audio, polish

OBJECTIVE  Replace placeholders; tune feel to First-Time Experience targets.

READ  Asset Spec (all); UI/UX Sections 21-23; FTE Section 11.

WORK  Integrate final atlases, portraits, project logos, fonts, SFX, music via the asset

manifest and tiering. AudioService (Howler), unlock on PRESS START, persisted mute.

Final transition visuals with reduced-motion variants. Tune timings (anticipation 200-400 ms,

VS ~1.5 s, encounter 6-10 s excluding reading).

TESTS  Visual regression re-baseline; audio failure path test; reduced-motion E2E.

DoD  Asset Spec production checklist complete; licenses documented.

DO NOT BUILD YET  New features.

### Phase 12 - Hardening and release

PHASE 12: Hardening and release

OBJECTIVE  Release candidate.

WORK  Accessibility audit (keyboard, screen reader, reduced motion, zoom); performance

budgets enforced in CI; CSP verification; error-path tests for every Section 20 row;

cross-browser and real-device checks; licensing review; link check; E2E flags off in prod.

TESTS  Everything in Blueprint Section 19.

DoD  All PRD Section 11 acceptance criteria and Functional Section 12 acceptance tests pass.

DO NOT BUILD YET  Post-MVP ideas: battle deep links, readable-text mode, MDX.

## D. Phase Report template (agents must end every phase with this)

PHASE REPORT - Phase <n>: <name>

1. Summary (3-5 lines)

2. Files created / changed (grouped by layer)

3. Contracts introduced or changed (types, events, effects)

4. Tests added and results (counts, property-test iterations)

5. DoD checklist (each item: PASS / FAIL + evidence)

6. Deviations from the Blueprint (must be empty or justified; list any doc conflicts found)

7. Open questions for the owner

8. Risks observed

9. Anything intentionally NOT built

10. Suggested next phase and prerequisites

## E. Escalation triggers (agent must stop and ask)

| Trigger | Example |
| --- | --- |
| Doc conflict not already resolved | New contradiction found between PRD and UI/UX |
| Locked decision blocks work | D3 leaf behavior makes a required test impossible |
| Missing facts | An answer, link, or resume detail is needed |
| New dependency or boundary exception | Adding XState or importing Phaser in ui/ |
| Non-deterministic test | Flaky timing that needs a real timer |
| Plan exceeds ~25 files or crosses phases | Work starting to touch menus during the battle phase |

## F. Owner review checklist (per phase)

- Does the report show every DoD item as PASS with evidence?

- Do CI, boundary check, and the no-literal-names check pass?

- Any deviation listed? Approve or reject it explicitly.

- Did the agent invent any content, link, or metric? (Reject if yes.)

- Is anything built that the phase said not to build?

- Play the result yourself (keyboard, then touch) before releasing the next phase.

## G. Pre-flight before Phase 0

- Close D1-D10 (and confirm C17, C20); edit the Locked Decisions block if you change any.

- Decide hosting, domain, Node/pnpm versions, pixel font.

- Gather content inputs for Track B: final six projects, links, facts, resume.

- Assign art and audio ownership (Track C).

- Give the agent access to the repository plus this PDF and the eight design documents.